# Security TFT Validation

End-to-End Testing Checklist

| Property | Value |
| --- | --- |
| Version | 1.0 |
| Author | Liem Vo-Nguyen |
| Team | HAEA Security TFT |
| Date | December 2025 |
| Status | Draft |
| Owner | HAEA Security TFT |

# 1. Overview

This document is the end-to-end validation checklist for the Cross-Cloud CSPM Automation Platform. Security TFT uses this to verify all components are correctly provisioned before deploying the Go binary.

# 2. Prerequisites Status

| Team | Deliverable | Status | Notes |
| --- | --- | --- | --- |
| AD Team | App Registration created | ☐ |  |
| AD Team | Application ID URI provided | ☐ |  |
| AD Team | Client secret in Key Vault | ☐ |  |
| Azure Team | ACI deployed | ☐ |  |
| Azure Team | Logic App configured | ☐ |  |
| Azure Team | Key Vault (haeasecuritytftkv) accessible | ☐ |  |
| AWS Team | OIDC provider created | ☐ |  |
| AWS Team | IAM role created | ☐ |  |
| GCP Team | WIF pool created | ☐ |  |
| GCP Team | Service account permissions | ☐ |  |

# 3. Validation Tests

## 3.1 Azure AD Token Acquisition

- Managed Identity can acquire tokens for api://{client-id}

## 3.2 AWS OIDC Authentication

- Azure AD token exchanges for AWS credentials

- AssumeRoleWithWebIdentity succeeds

## 3.3 AWS Security Hub Query

- get-findings returns results from us-west-2

- Aggregated findings from all accounts visible

## 3.4 GCP WIF Authentication

- Token exchange succeeds

- gcloud auth print-access-token works

## 3.5 GCP Security Command Center

- SCC findings list returns results

- Organization-level access confirmed

## 3.6 Azure Defender Query

- Security assessments accessible

- Management group scope working

## 3.7 Key Vault Access

- graph-client-secret readable from haeasecuritytftkv

- asana-pat readable from haeasecuritytftkv

## 3.8 Storage Account Access

- Blob upload to state container works

- Blob download from state container works

- Blob upload to reports container works

## 3.9 Microsoft Graph Email

- Test email sends successfully

- Email received by test recipient

## 3.10 Asana API

- PAT is valid

- Project access confirmed

# 4. Go Binary Deployment

- Container image built successfully

- Image pushed to ACR

- ACI updated with new image

- Manual test run completes without errors

- State file created in storage

- Reports generated in storage

- Asana tasks created correctly

- Emails delivered to all recipients

# 5. Logic App Schedule Test

- Manual trigger starts ACI

- Container runs to completion

- Run history shows success

# 6. Sign-Off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Security TFT Lead | Liem Vo-Nguyen |  |  |
| InfoSec Manager |  |  |  |

# Contact

| Property | Value |
| --- | --- |
| Primary Contact | Liem Vo-Nguyen (liem.vo-nguyen@haeaus.com) |
| Backup Contact | Seungwoo Son (seungwooson@haeaus.com) |
| Team | HAEA Security TFT |